AIOS V2 — OpenClaw

Implementation Status Report

Generated: February 18, 2026

Author: Shavoni — CEO/CTO, DEF1LIVE LLC

Organization: HAAIS (Human-AI Augmented Intelligence Systems)

Platform Stats at a Glance

| Metric | Value |
| --- | --- |
| Test Suites | 79 suites |
| Total Tests | 816 passing (2 skipped) |
| Source Files (src/) | 118 JavaScript files |
| Test Files (tests/) | 83 test files |
| Frontend Pages | 13 pages |
| Frontend Components | 11 reusable components |
| API Route Modules | 16 Express routers |
| Lines of Code (src/) | ~15,200 |
| Installed Skills | 11 |
| Dependencies | 17 production + 4 dev |
| Merged PRs | 8 |

# Table of Contents

1. Executive Summary

2. Architecture Overview

3. Module Inventory — What's Been Built

4. API Endpoints

5. Frontend Pages & Components

6. Test Coverage Breakdown

7. PR & Commit History

8. External Integrations

9. Security & Governance

10. What's Next — Recommended Roadmap

# 1. Executive Summary

AIOS V2 (OpenClaw) is a modular, multi-agent AI operations platform built on Node.js/Express with a single-page frontend. The platform provides agent lifecycle management, knowledge base architecture, deep research pipelines, governance controls, HITL (Human-in-the-Loop) approval workflows, analytics, audit logging, and full MANUS AI automation integration.

The codebase has been developed using strict Test-Driven Development (TDD) methodology across 8 merged pull requests. Every feature was written test-first, resulting in 816 tests across 79 test suites with zero failures. The platform is production-ready for internal deployment.

### Key Accomplishments

- Full agent CRUD with per-agent knowledge bases, branding, and logo upload

- Deep Research Pipeline with 4-stage workers (decomposition, retrieval, scoring, synthesis)

- MANUS AI integration — live API client, directory-to-agent auto-provisioning, session ingest

- RAG pipeline with keyword + optional vector search, document parsing, web crawling

- Skills management with full CRUD — create, upload, edit, delete via API and UI

- JWT authentication with role-based access control (admin, operator, viewer)

- GDPR compliance module — consent tracking, data export, erasure

- Integration framework — webhook/API connectors with health monitoring

- 11-page SPA frontend with real-time WebSocket, dark theme, accessibility features

- Database migration system for safe schema evolution on existing databases

# 2. Architecture Overview

### Tech Stack

| Layer | Technology |
| --- | --- |
| Runtime | Node.js v24 (CommonJS modules) |
| Framework | Express.js + Socket.io |
| Database | SQLite via sql.js (in-memory with auto-save) |
| Auth | JWT + bcrypt, role-based (admin/operator/viewer) |
| Frontend | Vanilla JS SPA, CSS custom properties, no framework |
| Testing | Jest (TDD workflow) |
| AI Routing | Multi-provider model router (OpenAI, Anthropic, Ollama, etc.) |
| Search | Keyword index + optional vector embeddings |
| External API | MANUS AI (api.manus.ai) |

### Directory Structure

| Directory | Purpose | Files |
| --- | --- | --- |
| src/agent/ | Core agent identity system | 3 |
| src/agents/ | Agent management, KB, MANUS ingest | 10 |
| src/analytics/ | Query event tracking, reporting | 3 |
| src/audit/ | Audit event logging | 2 |
| src/chat/ | Message handler, routes, WebSocket | 4 |
| src/config/ | Config loader, env validator | 2 |
| src/db/ | Schema, backup/restore, retention | 4 |
| src/gdpr/ | Consent, erasure, data export | 3 |
| src/governance/ | Intent classifier, risk detection, policies | 6 |
| src/hitl/ | Human-in-the-loop approval workflows | 2 |
| src/integration/ | Webhook/API connectors | 2 |
| src/memory/ | Session memory, file memory, context builder | 4 |
| src/middleware/ | Auth, rate limiting, validation, sanitize | 5 |
| src/onboarding/ | Org discovery wizard | 3 |
| src/rag/ | Document parsing, search, embeddings | 6 |
| src/research/ | Deep research pipeline (4 workers) | 8 |
| src/router/ | Multi-provider model routing | 4 |
| src/services/ | Auth, event bus, metrics | 4 |
| src/skills/ | Skill engine, registry, parser, executor, routes | 5 |
| src/system/ | LLM config, branding, canon docs | 4 |

# 3. Module Inventory — What's Been Built

## 3.1 Agent Management System

Full lifecycle management for AI agents with rich metadata and knowledge bases.

- AgentManagerService: CRUD for agents with 15+ fields (name, domain, description, system_prompt, capabilities, guardrails, status, branding)

- Per-Agent Knowledge Base: Upload, rename, re-prioritize, soft/hard delete, restore, batch operations on KB documents

- Branding: logo_url (base64 upload), brand_color, brand_tagline per agent

- Web Sources: Register external URLs for automatic crawling and indexing

- Agent Templates: Create/list/delete reusable agent configurations

## 3.2 MANUS AI Integration

Complete integration with the MANUS AI platform for automated research and agent provisioning.

- ManusAPIClient: REST client for MANUS API — create tasks, poll status, extract output

- ManusSessionIngest: Scans MANUS output directories, auto-provisions agents from GPT folder structure

- ManusPriorityClassifier: Signal-stacking priority classification (Governance 95, Core 80, Operational 65)

- ManusIngestService: Parses files (MD, TXT, JSON, CSV, PDF, DOCX, HTML), indexes into RAG, routes to agent KBs

- MANUS Routes: 6 API endpoints: research submit, task list/detail, session ingest, preview, status check

- Background Polling: Fire-and-forget pattern — submit task, poll in background, auto-ingest when complete

## 3.3 Deep Research Pipeline

4-stage asynchronous research pipeline with confidence scoring and source credibility analysis.

- Stage 1 — Decomposition: LLM breaks complex queries into sub-questions

- Stage 2 — Retrieval: RAG search + optional web search via Tavily API

- Stage 3 — Scoring: Source credibility (domain authority, recency, relevance), claim cross-referencing, job confidence calculation

- Stage 4 — Synthesis: LLM generates final report with citations and confidence metrics

- Queue Service: Configurable concurrency, retry logic, TTL expiration, event-driven progress updates

- Auto-KB Population: Completed research auto-populates agent knowledge bases via event bus

## 3.4 RAG Pipeline

Retrieval-Augmented Generation with dual search modes and startup re-indexing.

- Keyword Search: TF-IDF style keyword index built from agent KB documents

- Vector Search: Optional embedding-based search (requires embedding provider)

- Document Parser: Supports MD, TXT, JSON, CSV, PDF, DOCX, HTML with chunking

- Web Crawler: Fetch and parse web pages, extract text, chunk for indexing

- Startup Re-index: Survives restarts — re-indexes all KB documents on boot

- Canon Documents: System-level reference documents indexed across all agents

## 3.5 Skills Engine

Modular skill system with filesystem-based storage and full CRUD operations.

- SkillEngine: Load, create, update, delete, import skills from SKILL.md files

- SkillRegistry: In-memory registry with keyword search across name, description, tags, capabilities

- SkillExecutor: Secure script execution (JS/Shell) with 30s timeout and path traversal protection

- Skill Parser: YAML frontmatter + markdown body parsing via gray-matter

- CRUD Routes: Dedicated /api/skills router with create, read, update, delete, upload, execute

- 11 Skills Installed: business-automation, deepwiki, gog, project-context-sync, railway, s3, sec-filing-watcher, senior-devops, slack, ssh-essentials, tailscale

## 3.6 Authentication & Authorization

- JWT Auth: Access + refresh token flow with bcrypt password hashing

- Role-Based Access: Three tiers: admin, operator, viewer — enforced per route

- API Key Auth: Alternative auth via configurable API keys

- Dev Mode: Auto-grants admin when no users configured

- Rate Limiting: Per-endpoint: auth (5/15min), chat (30/min), API (100/15min), heavy (10/15min)

- Session Cleanup: Automatic expired token cleanup

## 3.7 Governance & Compliance

- Intent Classification: Rule-based + optional embedding-enhanced classifier

- Risk Detection: PII, prompt injection, prohibited topics, cross-domain analysis

- Policy Engine: Configurable rules with HITL modes (INFORM, DRAFT, ESCALATE)

- HITL Approvals: Approval request queue with status tracking and reviewer notes

- GDPR Module: Consent tracking, data export, erasure (right to be forgotten)

- Audit Trail: Every action logged with event type, severity, user, agent, details

## 3.8 Integration Framework

- Connector Service: CRUD for webhook/API connectors with schema validation

- Auth Types: none, api_key, bearer, basic, oauth2

- Health Monitoring: Automatic health checks on connectors

- Event Logging: All connector events tracked in connector_events table

## 3.9 Analytics & Reporting

- Query Events: Every query tracked: latency, tokens, cost, provider, success rate

- Summary Reports: Aggregated metrics by timeframe with departmental breakdown

- Text Reports: Human-readable report generation for export

- Metrics Service: Real-time in-memory metrics for dashboard

## 3.10 Onboarding Wizard

- Multi-Step Flow: Organization discovery, department mapping, template matching, agent deployment

- Template System: Pre-built agent templates for common use cases

- Preview & Approve: Preview deployment before committing, approval checklist

# 4. API Endpoints

All endpoints are prefixed with /api and require authentication unless noted.

| Route | Methods | Auth Level | Description |
| --- | --- | --- | --- |
| /auth/* | POST | None | Login, register, refresh, logout, status |
| /chat | POST | Viewer | Send message (with optional streaming) |
| /sessions | GET/POST/DELETE | Viewer | Manage chat sessions |
| /skills | GET/POST/PUT/DELETE | Operator | Full skill CRUD + upload + execute |
| /agents | GET/POST/PUT/DELETE | Operator | Agent CRUD + KB + logo + branding |
| /agents/:id/kb | GET/POST/PUT/DELETE | Operator | Knowledge base document management |
| /agents/:id/web-sources | GET/POST/DELETE | Operator | Web source registration and crawling |
| /agents/:id/logo | POST | Operator | Base64 image upload |
| /agents/:id/branding | PUT | Operator | Update brand color, tagline |
| /hitl | GET/POST/PUT | Operator | HITL approval queue management |
| /analytics | GET | Viewer | Query events, summary, reports |
| /audit | GET | Operator | Audit event log with filters |
| /governance | GET/POST/PUT/DELETE | Admin | Policy rules, prohibited topics |
| /system | GET/PUT | Admin | LLM config, branding, canon docs |
| /onboarding | GET/POST/PUT | Operator | Onboarding wizard flow |
| /integrations | GET/POST/PUT/DELETE | Operator | Connector CRUD + health checks |
| /gdpr | GET/POST/DELETE | Viewer | Consent, data export, erasure |
| /rag/* | POST/GET | Operator/Viewer | Index documents, search, stats |
| /research | GET/POST/PUT | Operator | Deep research job management |
| /manus/* | GET/POST | Operator | MANUS research, tasks, session ingest |
| /memory | GET/POST | Viewer | Memory file management |
| /models | GET/POST | Viewer | Provider status, connection testing |
| /templates | GET/POST/DELETE | Viewer | Agent template CRUD |
| /health | GET | None | Health check with DB status |

# 5. Frontend Pages & Components

Single-page application with client-side routing, reactive state management, and dark-themed design system.

### Pages (13)

| Page | File | Features |
| --- | --- | --- |
| Dashboard | dashboard.js | Stats overview, activity feed, provider status |
| Chat | chat.js | Real-time messaging, session management, streaming |
| Agents | agents.js | Agent grid, KB management, branding, MANUS ingest, logo upload |
| Skills | skills.js | Skill grid, search/filter, create/edit/delete/upload, execute commands |
| Memory | memory.js | Memory file browser, editor, search |
| Models | models.js | Provider status, connection testing |
| Approvals | approvals.js | HITL approval queue, review/approve/reject |
| Metrics | metrics.js | Charts, activity feed, real-time metrics |
| Audit | audit.js | Audit log viewer with filters |
| Settings | settings.js | System configuration |
| Onboarding | onboarding.js | Multi-step wizard with search and filter |
| Integrations | integrations.js | Connector management, health status |
| Login | login.js | Authentication form |

### Components (11)

| Component | File | Purpose |
| --- | --- | --- |
| Sidebar | sidebar.js | Navigation with active state |
| Modal | modal.js | Accessible dialog with focus trapping |
| Tabs | tabs.js | Tabbed content switching |
| Toast | toast.js | Notification toasts |
| Markdown | markdown.js | Markdown renderer with code highlighting |
| Theme Manager | theme-manager.js | Dark/light theme with system preference |
| Chart | chart.js | Data visualization |
| Card | card.js | Reusable card component |
| Skeleton | skeleton.js | Loading placeholder |
| Dropdown | dropdown.js | Dropdown menus |
| Toggle | toggle.js | Toggle switch |

# 6. Test Coverage Breakdown

All development follows TDD (Red-Green-Refactor). 816 tests across 79 suites with 100% pass rate.

| Category | Suites | Tests | Key Areas |
| --- | --- | --- | --- |
| Skills | 4 | 38 | Registry, parser, engine CRUD, route endpoints |
| Agents | 10 | ~100 | Manager, KB architecture, KB editing, branding, logo upload, web sources, web crawler |
| MANUS | 4 | ~60 | Priority classifier, session ingest, API client, API routes |
| Research | 8 | ~80 | Manager, queue service, scoring engine, 4 workers, routes, integration |
| RAG | 6 | ~40 | Document parser, parse-and-index, embedding search, vector store, startup re-index |
| Auth | 2 | ~20 | Auth service, socket auth |
| Chat | 2 | ~15 | Message handler, socket auth |
| Governance | 4 | ~30 | Classifier, risk detector, policies, embedding classifier |
| HITL | 1 | ~10 | Approval workflow manager |
| Analytics/Audit | 2 | ~15 | Event tracking, audit logging |
| GDPR | 3 | ~20 | Consent, data export, erasure |
| Integration | 4 | ~25 | Connector service, schema, routes, agent wiring |
| Frontend | 8 | ~30 | Theme, markdown, agents KB, onboarding, skills CRUD |
| Accessibility | 5 | ~20 | ARIA, contrast, keyboard, focus styles |
| DB/Config | 4 | ~20 | Schema, backup/restore, retention, config |
| Router | 3 | ~15 | Provider, router, fallback |
| Middleware | 2 | ~10 | Sanitize, route protection |
| Other | 7 | ~20 | Server, identity, prompt builder, memory, context builder |

# 7. PR & Commit History

8 feature PRs merged to master, each built with TDD and reviewed before merge.

| PR | Title | Tests Added | Key Deliverables |
| --- | --- | --- | --- |
| #1 | HITL agent approval pipeline + per-agent KB | 53 | Approval workflows, KB architecture, 7 knowledge docs |
| #2 | RAG startup re-index | 2 | KB search survives server restart |
| #3 | File parsing pipeline + web source fetching | 49 | DocumentParser (6 formats), WebCrawler, web source routes |
| #4 | MANUS ingest pipeline | 25 | ManusIngestService, auto-parse, batch indexing |
| #5 | ManusPriorityClassifier + ManusSessionIngest | 35 | Signal-stacking priority, directory-to-agent pipeline |
| #6 | MANUS API client | 20 | Live API integration, task create/poll/extract |
| #7 | Per-agent branding + KB editing | 20 | Logo, colors, tagline, rename, delete, restore |
| #8 | Full MANUS wiring + frontend | 15 | MANUS routes, session ingest, logo upload, dashboard UI |

Additional work in current session (not yet merged):

- Skills CRUD — 27 new tests (engine CRUD, routes, frontend), dedicated routes module, create/edit/delete/upload UI

- Database migration system — safe ALTER TABLE for existing databases

- Rate limiter IPv6 fix — resolved express-rate-limit validation error

# 8. External Integrations

### MANUS AI

- API Endpoint: https://api.manus.ai/v1

- Auth: API_KEY header (sk-MWRBY...)

- Capabilities: Create research tasks, list/get tasks, poll for completion, extract text/file output

- Auto-Ingest: Completed MANUS tasks auto-populate agent knowledge bases

### AI Model Providers (7 configured)

- OpenAI (GPT-4, GPT-4o)

- Anthropic (Claude)

- Google (Gemini)

- Ollama (local models)

- OpenRouter

- Groq

- LM Studio (local)

### Optional Integrations

- Tavily API — web search for deep research retrieval stage

- Webhook/API connectors — configurable external service integrations

- Embedding providers — for vector-based RAG search

# 9. Security & Governance

### Security Measures

- Helmet.js — CSP headers, XSS protection, click-jacking prevention

- CORS — configurable origin whitelist

- Rate limiting — per-endpoint with configurable windows

- JWT with refresh tokens — short-lived access, long-lived refresh

- bcrypt password hashing — secure credential storage

- Path traversal protection — all file operations validate against base directory

- Input validation middleware — type checking, length limits, enum constraints

- HTML sanitization — escapeHtml on all user-provided content

- Skill executor sandboxing — 30s timeout, path validation, no arbitrary execution

### Governance Features

- Intent classification — categorize queries by domain and risk level

- Risk detection — PII, prompt injection, prohibited topics, cross-domain

- Policy rules engine — configurable rules with HITL escalation modes

- Immutable core rules — protected policies that cannot be overridden

- Governance versioning — snapshot and audit trail for rule changes

- Agent guardrails — per-agent restrictions and capabilities

# 10. What's Next — Recommended Roadmap

### Near-Term (Ready to Build)

- Agent Marketplace — publish/share agent configurations between deployments

- Scheduled Research — cron-style automated deep research jobs

- Multi-Agent Orchestration — agent-to-agent delegation and routing

- Conversation Analytics — sentiment tracking, topic clustering, user satisfaction

- Export/Import — full platform backup and restore in portable format

### Medium-Term (Architecture Extensions)

- LLM-Powered Smart Routing — use AI to classify and route incoming queries to the right agent

- Plugin System — hot-loadable extensions beyond skills (custom middleware, data sources)

- Multi-Tenant Support — organization isolation with shared infrastructure

- Streaming Research — real-time progress updates during deep research

- Mobile-Responsive UI — responsive layouts for tablet/phone access

### Long-Term (Platform Evolution)

- Federated Deployment — multi-node with shared state

- Custom Training Pipeline — fine-tune models on organization data

- Marketplace Hub — community-contributed skills, agents, and templates

- Enterprise SSO — SAML/OIDC integration for corporate auth

- Compliance Certifications — SOC 2, HIPAA readiness

— End of Report —